Cinderella Corp.

A Delaware Corporation

Corporate Setup Pack — Execution Order

Prepared 2026-07-22 · DIY drafts, NOT legal advice. Items marked ⚠ should be run through Clerky / Carta / Atlas or a flat-fee lawyer before signing or filing.

Everything here must be done BEFORE the Aug 15 seed round (run by Sunjay/Ankur). The whole point is to fix the 83(b), cure the chain, and lock in your control while you are still the sole stockholder — after outside stock exists, every one of these gets harder or needs others' consent.

The Stack, in Order

| # | Document | You do | Sign | File / store |
| --- | --- | --- | --- | --- |
| 1 | 83(b) cure — Board consent + FMV (01) | authorize repurchase, set FMV | Norman (director) | record book |
| 2 | Stock Repurchase / Cancellation (01) | cancel the 3M unvested | Norman + Company | record book, update ledger |
| 3 | New Founder Restricted Stock Purchase Agmt (02) ⚠ | re-grant fresh 3M | Norman + Company | record book |
| 4 | New 83(b) election (03) | file within 30 days of #3 | Norman | IRS certified mail + record book |
| 5 | Omnibus ratification (04) | cure any prior-defect | Norman (dir + stockholder) | record book |
| 6 | A&R Certificate — dual-class + exculpation (05) ⚠ | dual-class, §102(b)(7) | (approved via #7) | Delaware Div. of Corps |
| 7 | Board + Sole-Stockholder consent adopting A&R (06) | approve A&R, reclassify to Class B, fix board at 3 | Norman (dir + stockholder) | record book |
| 8 | New Class B stock certificate | reissue your 3M as Class B | Company | record book, update ledger |
| 9 | Voting Agreement (07) | founder proxy + drag + board designation | all holders (you now; others as they come in) | internal |

Critical Sequencing Note

- #1–#4 (83(b) cure) can run in parallel with #5 but must all be done first and the 83(b) mailed before the round. Get a startup CPA to bless the FMV (#1) this week — it's the one time-sensitive external dependency.

- #6–#8 (dual-class) must happen while you're the sole stockholder. Do NOT issue any advisor/investor stock (Sunjay, Ankur, Greg) until the A&R is filed and your 3M is reissued as Class B.

- #9 (Voting Agreement) you sign now as the only holder; every new holder signs as a condition of getting stock. Hand the executed version to Sunjay to fold into the round docs.

Two ⚠ Items — Do NOT Free-Hand

02 new Founder SPA and 05 A&R Certificate: use Clerky / Carta / Atlas (all support dual-class + restricted founder stock) or a flat-fee lawyer for these two. The drafts here are to show you exactly what they must contain and to hand to the platform/lawyer so you're not paying them to think — just to paper. Everything else you execute yourself.

Do NOT Reproduce Your SSN

The old Founder SPA / 83(b) had your SSN on it. The 03 template here is blank on that field on purpose. Only write it on the physical copy you mail to the IRS. Don't email or store the filled version loose.